## Slide 1
Influenzer
Bootstrapped Launch Roadmap
From Current App State → Market Launch → First ₹1Cr ARR
Phase 0
Fix & Ship
Weeks 1–3
Phase 1
Closed Beta
Month 1–2
Phase 2
Open Beta
Month 3–4
Phase 3
Market Launch
Month 5–6
Phase 4
Scale to ₹1Cr ARR
Month 7–12
App is ~72% production-ready. Core marketplace loop works end-to-end. 4 critical fixes needed before any user testing.
Influenzer • Bootstrapped Launch Plan • 2025

## Slide 2
Current App State
Backend API
80%
Flutter App
72%
Payments (Razorpay)
85%
Real-time Chat
90%
Push Notifications
85%
Social Integration
70%
Analytics/ROI Dashboard
15%
AI Matching
5%
Video Player (Flutter)
30%
Deep Link Notifications
20%
Core marketplace loop (Campaign → Apply → Escrow → Deliver → Pay) is fully functional. Priority is fixing 4 critical blockers before beta.

## Slide 3
PHASE 0
Fix & Ship — Weeks 1–3
Do not show this to any user until these 4 critical blockers are resolved.
1
Replace Razorpay test key
2 hrs
📁 lib/core/network/payment_repository.dart
1. Create live Razorpay account at razorpay.com
2. Get live Key ID & Secret from Dashboard → Settings → API Keys
3. Replace rzp_test_placeholder with live key via .env or Flutter --dart-define
4. Repeat for backend: RAZORPAY_KEY_ID in .env
2
Fix video player TODO in Application Details
1 day
📁 lib/features/creator/presentation/application_details_screen.dart
1. Add chewie + video_player packages (already in pubspec.yaml)
2. Replace TODO placeholder with VideoPlayerWidget using the trial_video_url from proposal
3. Add loading state and error fallback (show link if no URL)
4. Test with a real YouTube/Instagram URL
3
Implement notification deep linking
1 day
📁 lib/features/notifications/notification_service.dart
1. Map notification type → GoRouter route in the payload handler
2. Types to handle: NEW_PROPOSAL→/brand/proposals, PROPOSAL_APPROVED→/creator/applications, NEW_MESSAGE→/chat/room
3. Test each push type on real device (use Firebase Console to send test)
4
Set all production environment variables
3 hrs
📁 .env + GitHub Secrets + Flutter build config
1. Backend: DATABASE_URL, JWT_SECRET, RAZORPAY keys, GOOGLE_CLIENT_ID, Firebase credentials
2. Flutter: API base URL (your deployed backend), Razorpay live key, Firebase google-services.json / GoogleService-Info.plist
3. Update GitHub Actions deploy.yml secrets
4. Run a smoke test: register → create campaign → submit proposal → pay

## Slide 4
PHASE 1
Closed Beta — Month 1 & 2 (Target: 30 creators + 10 brands)
Who to recruit first
Creators (30)
Micro-influencers 5K–100K followers in Fashion, Beauty, Tech, Food niches. Prioritize Instagram + YouTube dual presence. Find them via hashtag search #InstagramIndia, #YouTubeIndia.
Brands (10)
D2C founders you know personally, or from communities: DSP (D2C Startup Pakistan/India groups), Founders of India WhatsApp groups, Shopify India Discord. Focus on brands ₹10L–₹1Cr monthly revenue.
Agency Contacts
Reach out to 2–3 small digital marketing agencies who manage influencer campaigns manually. Offer free brand accounts in exchange for running their first campaign through Influenzer.
What to do during beta
①
Onboard manually, 1-on-1
Call each beta user on WhatsApp/Zoom. Walk them through every screen. Don't automate this. Listen to every friction point.
②
Run 5 real campaigns end-to-end
Get 5 brands to post a real campaign. Get 5+ creators to apply. Force the full payment loop (even if ₹500 test amounts). Fix every bug you see.
③
Build a feedback system
Create a WhatsApp group for beta creators + a separate one for brands. Check daily. Every complaint is a gift.
④
Measure these 3 KPIs
Activation rate (% who complete profile), Proposal-to-application rate, and Payment completion rate. If any is below 50%, find out why.
⑤
Do NOT add new features
Your only job in beta is to make the existing flow work perfectly. Resist the urge to build analytics or AI — fix bugs instead.

## Slide 5
How to Get Your First 30 Creators & 10 Brands
Zero paid ads. 100% organic, direct outreach — the bootstrapped way.
📲 Instagram DM Campaign
→ Search #D2Cbrand, #IndianCreator, #InstagramIndia — find 50+ creators with 5K–100K followers
→ DM message template: "Hey [name], I'm building Influenzer — a platform for Indian creators to get paid properly for brand collabs. Looking for 30 beta creators to test it. Free for you, and I'll guarantee your first paid campaign. Interested?"
→ Send 20 DMs/day. Expect 10–15% response rate = 2–3 beta signups/day
→ Follow up once after 3 days. Never more.
💼 LinkedIn Outreach to D2C Founders
→ Search "D2C founder India", "DTC brand founder", "brand manager India" on LinkedIn
→ Connection request + note: "Hi [name], I'm the founder of Influenzer — India's first mobile-native influencer marketplace with built-in escrow payments. Would love to give you a free beta account."
→ Target: 10 meaningful conversations/week with brand-side prospects
→ Join groups: Indian D2C Community, Shark Tank India Founders Network
💬 Communities & WhatsApp Groups
→ Post in: Indie Hackers, BnI, StartupIndia communities, IIM/IIT alumni WhatsApp groups
→ Reddit: r/IndiaBusiness, r/digitalnomad — share the problem you're solving, not the product
→ Leverage your personal network: ask 5 friends to each introduce you to 1 creator and 1 brand owner
→ Offer beta access as a gift — not a sales pitch
🎬 YouTube Creator Communities
→ Comment thoughtfully on videos by small YouTubers (5K–50K subs) in India
→ Reach out: "Love your content on [topic]. I'm building something that helps Indian YouTubers get paid for brand deals without WhatsApp chaos."
→ Find creator Discord servers (Tech content creators, Cooking channel communities)
→ Offer: guaranteed first campaign intro + verified badge on platform

## Slide 6
PHASE 2
Open Beta — Month 3 & 4 (Target: 500 creators + 50 brands)
Complete these features before opening
1 week
Analytics Dashboard (basic)
Campaign views, proposals received, money spent/earned. Even simple totals are better than nothing. Use existing data from proposals + transactions tables.
3 days
Chat Attachment Support
Allow creators to share deliverable links/images directly in chat. Remove the TODO placeholder and implement image picker + presigned S3 upload.
2 days
Creator Rate Card editing
Let creators set their per-post pricing. This is a key trust signal for brands making decisions. Already partially built — finish the update endpoint.
1 week
Email notifications (Sendgrid)
Add email for key events: New campaign invite, Proposal approved, Payment received. Firebase push alone is not reliable on all Android devices.
Growth actions during open beta
🎯
Launch on Product Hunt
Schedule for a Tuesday/Wednesday. Post in Indian startup communities 1 week before. Get 50 upvotes in first hour = front page visibility.
📣
Creator referral program
Give creators an invite code. For every creator they refer who completes their first campaign, give them 1 month free Pro. Cost: ₹499 per referral.
📝
Content marketing starts
Write 2 posts/week on LinkedIn: "The problem with Indian influencer marketing", "How we built escrow for creators". Target D2C founder audience.
🤝
Partner with 1–2 D2C communities
Become a recommended tool for StartupIndia, IndiaStartupHub, or YourStory communities. Offer 3-month free Brand membership to community members.
📊
Start collecting testimonials
After every successful campaign, DM both sides for a 2-line quote. Put it on your landing page, LinkedIn. Social proof is your cheapest ad.

## Slide 7
PHASE 3
Market Launch — Month 5 & 6 (Turn on monetization)
Pre-launch checklist (must-have before going live)
✅ 100+ creators with complete profiles (portfolio, rate card, social stats linked)
✅ 20+ active brand accounts with at least 1 campaign each posted
✅ 5+ successful end-to-end paid campaigns with real money (₹5,000+ GMV each)
✅ 2-minute explainer video of the app (screen recording + voiceover — DIY)
✅ Privacy Policy, Terms of Service, Refund Policy pages live
✅ Support channel set up (Intercom or simple WhatsApp business number)
Launch day & week activities
Day 1
• Post on all personal social channels
• Send email to all beta users with launch message
• Submit to Product Hunt (if not done in Phase 2)
• Post in 10 WhatsApp groups (startup, D2C, creator)
Week 1
• Pitch on LinkedIn with a founder's story post (personal journey)
• Reach out to YourStory, Inc42, Entrackr for a feature (send your pitch deck)
• DM 50 new creators with launch offer (₹0 first month Pro)
• Run a "first 100 brands free" campaign
Week 2–4
• Start creator highlight series on LinkedIn/Instagram
• Respond to every single review/comment personally
• Run a virtual event: "How Indian creators can get paid better" (Zoom, 30 mins)
• Track activation funnel daily; fix drop-offs immediately

## Slide 8
PHASE 4
Scale to ₹1Cr ARR — Month 7–12
The math to ₹1Cr ARR
Revenue Source
Target
Monthly
Annual ARR
Creator Pro (₹499/mo)
1,400 active subscribers
₹6.98L/mo
₹83.8L/yr
Brand Registrations (₹5,000)
33 new brands/month
₹1.65L/mo
₹19.8L/yr
Total at Month 12
₹8.63L/mo
~₹1.03Cr/yr
Scale tactics (₹0 or near-₹0 cost)
Creator referral flywheel
10% of active creators refer 1 creator/month = 140 new creators/mo. Reward: 1 month free Pro.
Brand word-of-mouth
Every brand that runs a successful campaign will tell their D2C network. Focus on results = free marketing.
SEO content strategy
Target: "influencer marketing India", "find influencers for D2C brand". 2 blog posts/week from Month 5 onwards.
Creator case study videos
Short-form videos (Reels/Shorts): "How [creator] got their first brand deal on Influenzer." Cost: free if creator makes it.
B2B cold email
Scrape D2C brands from LinkedIn + Tracxn. Send 50 cold emails/day with specific insight on their brand's influencer opportunity.

## Slide 9
Bootstrapped Budget Plan
What you actually need to spend money on — and what you don't.
Infrastructure (must-pay)
Neon DB (PostgreSQL)
₹0–₹800/mo
Free tier handles early beta. Upgrade when >10k rows.
AWS App Runner (backend)
~₹1,200/mo
Cheapest always-on container hosting. Can reduce with spot.
Firebase (push notif.)
₹0
Spark plan is free for early scale.
Razorpay (live account)
2% per txn
Only costs on successful payments — aligned with GMV.
Domain + SSL
₹800/yr
Hostinger or Namecheap. SSL free via Cloudflare.
Tools (use free tiers)
Sendgrid (email)
₹0
Free tier: 100 emails/day. Enough for 6+ months.
Sentry (error tracking)
₹0
Free tier: enough for early users.
Postman (API testing)
₹0
Free for individuals.
Figma (design)
₹0
Free tier for 3 projects.
GitHub + Actions (CI/CD)
₹0
Already set up in your repo.
Avoid (don't spend here yet)
Paid ads (Google/Meta)
₹0
Organic only until ₹5L MRR. Ads before PMF = burning cash.
Enterprise SaaS tools
₹0
No Mixpanel, Intercom paid, Segment — manual analytics first.
Office/co-working
₹0
Work from home. Save this for Month 9+.
Freelancers for features
₹0
Only build what you and your co-founder can ship yourselves.
💡 Total monthly burn: ~₹2,000–₹2,500/mo infra costs. Everything else is free or sweat equity. At ₹499 × 6 creator subscriptions, you cover your costs.

## Slide 10
12-Month Bootstrapped Roadmap
W1–W3
Phase 0
Fix 4 Critical Bugs
KPI: 0 users
Mo 1
Phase 1
Onboard 10 creators, 3 brands
KPI: 1st real campaign
Mo 2
Phase 1
30 creators, 10 brands
KPI: 5 campaigns run
Mo 3
Phase 2
Product Hunt Launch
KPI: 100 creators
Mo 4
Phase 2
Open Beta 500 creators
KPI: 50 brands
Mo 5
Phase 3
Full Launch + Press
KPI: Turn on billing
Mo 6
Phase 3
1st paying 100 creators
KPI: ₹49,900 MRR
Mo 7
Phase 4
Referral flywheel starts
KPI: ₹1.5L MRR
Mo 9
Phase 4
500 paid creators
KPI: ₹2.5L MRR
Mo 12
Phase 4
1,400 paid creators + 33 brands/mo
KPI: ₹8.6L MRR = ₹1Cr ARR

## Slide 11
The Only Thing That Matters
A founder checklist for the next 90 days.
01
Get to 5 real paid campaigns in 60 days
Not signups. Not profiles. Not demo requests. Five campaigns where real INR moved through escrow. That's your proof of life.
02
Talk to 3 users every single week
Call them. Not email, not form. Voice calls. Ask: "What almost made you give up using this?" The answers will tell you exactly what to fix.
03
Ship something every Friday
One bug fix, one UX improvement, one new feature. Every week. Show users the product is alive. Silence is the fastest way to lose early adopters.
04
Don't pitch investors until Month 6
You need ₹5L–₹10L MRR and 5+ case studies before any investor conversation matters. Build that first. The deck is ready — now fill it with real numbers.
05
Pick one city first: Bengaluru
India's highest density of D2C brands AND creators per sq km. Dominate one city, build your case studies, then expand. Don't try to be pan-India on Day 1.